# Medealis ERP: Phase 3-5 Plan

Finance, CRM, HR & Analytics

# Phase 3: Finanzmanagement (Monate 7-9)

#### Komplette Finanzabwicklung: Einkauf, Verkauf, Buchhaltung, Bankmanagement.

## 3.1 Accounts Payable (AP)

Lieferantenrechnungen, Zahlungsmanagement, 3-way match (PO ↔ GR ↔ Invoice)

Entities: SupplierInvoice, PaymentTerm, SupplierPayment, PaymentMethod

Workflows: Invoice Receipt → Match mit PO+GR → Approval → Payment → Reconciliation

## 3.2 Accounts Receivable (AR)

Kundenrechnungen, Zahlungstracking, Mahnwesen

Entities: CustomerInvoice, CustomerPayment, CreditMemo

Workflows: Auto-Invoice (nach Versand) → Payment Matching → Aging Reports → Collections

## 3.3 General Ledger (GL)

Kontenplan, Journaleinträge, doppelte Buchführung

Funktionen: Auto-posting von AP/AR/Inventory, Period closing, Trial balance, Financial statements

## 3.4 Bank Management

Bankkonten, Transaktionen, Reconciliation

Features: Daily bank feed import, Auto-matching, Anomaly detection

## 3.5 Financial Reporting

Income Statement, Balance Sheet, Cash Flow, Aging Reports

Dashboard: Revenue, Profit margin, Cash position, Top customers/suppliers, Budget vs actual

Effort: 8-10 Wochen (2 Backend Dev + 1 Frontend Dev)

# Phase 4: CRM & HR (Monate 10-12)

#### CRM für Kundenmanagement und Vertrieb, HR für Mitarbeiterverwaltung.

## 4.1 CRM Module

Opportunity Management, Quote Generation, Sales Pipeline

Entities: SalesOpportunity, SalesQuote, SalesActivity, SalesTeam

Workflows: Lead → Opportunity → Quote → Order, Win/loss tracking, Forecast

## 4.2 Human Resources (Basic)

Mitarbeiterverwaltung, Zeiterfassung, Urlaubsverwaltung, Gehalt

Entities: Employee, Department, Position, Compensation, TimeSheet, LeaveRequest

Workflows: Onboarding → Time tracking → Leave approval → Payroll export

## 4.3 Advanced Supply Chain

Demand Forecasting, Supplier Scorecard, Procurement Automation

Features: Safety stock calculation, Supplier ranking, RFQ automation, Contract management

Effort: 8-10 Wochen (2 Backend Dev + 2 Frontend Dev)

# Phase 5: Analytics & Intelligence (Monate 13-15)

#### Business Intelligence, Predictive Analytics, Compliance Reporting.

## 5.1 BI Dashboards & Reporting

Executive Dashboard, Operational Dashboards, Financial Reports

Reports: P&L, Balance Sheet, Cash Flow, Aging, Supplier/Customer profitability

Metrics: Revenue, Profit, Cash, Pipeline, Win rate, Inventory turnover

## 5.2 Predictive Analytics & AI

ML-basierte Prognosen und Optimierungen

Use Cases: Demand forecasting, Supplier risk scoring, Inventory optimization, Customer churn prediction, Price optimization

Tech Stack: Python (scikit-learn, LightGBM), FastAPI deployment, Model monitoring

## 5.3 Data Integration & ETL

Real-time & batch data synchronization, Data quality monitoring

Integrations: Bank feeds, Supplier orders, Customer tracking, AR/AP reconciliation, GL consolidation

## 5.4 Compliance & Security

Regulatory reporting, Security hardening, Performance optimization

Activities: Penetration testing, GDPR audit, Disaster recovery testing, Query optimization

Effort: 10-12 Wochen (1 Analytics Eng + 1 Backend Dev + 1 Frontend Dev)

# Gesamtübersicht

| Phase | Fokus | Key Modules | Effort |
| --- | --- | --- | --- |
| Phase 3 | Finance | AP, AR, GL, Bank | 8-10 weeks |
| Phase 4 | Sales & HR | CRM, Sales, HR, Supply Chain | 8-10 weeks |
| Phase 5 | Analytics | BI, Predictive, ETL, Compliance | 10-12 weeks |

Gesamtdauer: 15 Monate

Team: 3-4 Backend Dev + 2-3 Frontend Dev + 1 DevOps